KindPDF

The PDF editor anyone can use — including your grandparents.

Project Task List & Roadmap

Mission: Build the most beautiful, easiest-to-use open source PDF editor in the world. If a 75-year-old cannot figure it out in 30 seconds without help, it is not simple enough.

# PHASE 0 — Environment Setup

Complete before writing any code. Do this in one focused session.

Your Computer — Software to Install (all free)

- ☐  Python — download from python.org — 5 minutes

- ☐  Node.js — download from nodejs.org — 5 minutes

- ☐  Docker Desktop — download from docker.com — 10 minutes

- ☐  VS Code (code editor) — download from code.visualstudio.com — 5 minutes

- ☐  Git — download from git-scm.com — 5 minutes

Online Accounts to Create (all free to start)

- ☐  GitHub account — github.com — stores your code publicly

- ☐  Stripe account — stripe.com — takes payments (free until you earn money)

- ☐  Domain name — ~2/year — namecheap.com — e.g. kindpdf.com

Project Foundation

- ☐  Create project folder on your computer: /kindpdf

- ☐  Initialize Git repository inside that folder

- ☐  Create CLAUDE.md file — the living project memory document

- ☐  Run a Hello World web app to confirm everything works

- ☐  Push the initial project skeleton to GitHub

# PHASE 1 — Core MVP

Goal: A real working app that users would genuinely find useful and switch to. Approximately 14–18 sessions.

1.1  PDF Viewer

The foundation everything else is built on.

- ☐  Open and display any PDF file in the browser

- ☐  Previous / Next page buttons — large and clearly labeled

- ☐  Jump to any page number

- ☐  Zoom in and zoom out — plus a Fit to Screen button

- ☐  Scrollable thumbnail sidebar showing all pages

- ☐  Search for words within the document

- ☐  Fully mobile and tablet responsive

- ☐  Drag and drop a PDF onto the screen to open it

- ☐  Clear loading indicator while PDF is opening

1.2  Annotation Tools

Adding notes and marks — described in plain language throughout the UI.

- ☐  Highlight text in yellow, green, pink, or blue

- ☐  Underline important text

- ☐  Draw a line through text (strikethrough)

- ☐  Add a sticky note comment anywhere on the page

- ☐  Draw freehand with a pen tool

- ☐  Add a text box — type anywhere on the page

- ☐  Undo button — always visible, always works

- ☐  Save annotations permanently into the PDF

1.3  Signature Tool — The Grandma Priority

This must be the easiest signature experience of any PDF tool, bar none.

- ☐  Three ways to sign — draw it, type it, or upload a photo of your signature

- ☐  Draw mode: large drawing canvas, works with mouse or finger on touchscreen

- ☐  Type mode: choose from 5 friendly handwriting-style fonts

- ☐  Upload mode: drag in a photo of your real signature

- ☐  Preview signature before placing it

- ☐  Click anywhere on the page to place the signature

- ☐  Resize and move the signature after placing

- ☐  Add a date stamp next to signature

- ☐  Guided step-by-step flow: Step 1 of 3, Step 2 of 3, Step 3 of 3

- ☐  Save signed PDF with one click — clearly labeled Save button

1.4  Form Filling

- ☐  Automatically detect all fillable fields in a PDF form

- ☐  Click any field to type into it

- ☐  Checkboxes and radio buttons work with a single click

- ☐  Tab key moves between fields in order

- ☐  Save completed form as a new PDF — do not overwrite original

1.5  Page Management

- ☐  Merge two or more PDFs into one file

- ☐  Split a PDF into separate files

- ☐  Rotate a page left or right

- ☐  Drag and drop pages to reorder them

- ☐  Delete a page — with confirmation dialog before deleting

- ☐  Extract selected pages to a new PDF

1.6  UI & User Experience — Senior-Friendly Design

These are non-negotiable design standards, not optional polish.

- ☐  Large buttons with an icon AND a text label — never icon-only

- ☐  Plain English everywhere — no PDF jargon, no technical terms

- ☐  "What would you like to do?" home screen for first-time users

- ☐  Helpful empty state: "Drag your PDF here to get started" with big icon

- ☐  Tooltip on every tool explaining what it does in plain English

- ☐  Confirmation dialog before any action that cannot be undone

- ☐  Success messages: "Your signed PDF has been saved!"

- ☐  Error messages in plain English — never show raw error codes

- ☐  Font size large enough to read comfortably — minimum 16px body text

- ☐  High contrast — passes WCAG AA accessibility standards

- ☐  Dark mode support

- ☐  Keyboard shortcuts for power users — but not required for basic use

1.7  Deployment

- ☐  Docker container — one command to install and run

- ☐  docker-compose.yml for complete setup

- ☐  Plain-English README — not just for developers

- ☐  Publish to GitHub as open source (MIT license)

- ☐  Publish Docker image to Docker Hub

# PHASE 2 — Competitive Features

Goal: Beat every free alternative on features AND usability. Approximately 12–14 sessions.

2.1  OCR — Make Scanned Documents Readable

Plain-English name in the UI: "Make this scanned document searchable"

- ☐  Integrate Tesseract OCR engine

- ☐  Detect when a PDF is a scanned image vs. real text

- ☐  One-click: "Make this document searchable" button appears automatically

- ☐  Batch OCR — process multiple files at once

2.2  Redaction — Hide Private Information

Plain-English name in the UI: "Permanently hide text"

- ☐  Click and drag to select any text or area to hide

- ☐  Search-and-hide: find every instance of a name, number, or phrase and hide all

- ☐  Clear warning: "This cannot be undone — the hidden text will be gone forever"

- ☐  Verify the hidden content is truly gone, not just covered

2.3  Document Storage — Your PDF Library

- ☐  Upload and store PDFs in the app

- ☐  Organize into folders

- ☐  Add tags to documents

- ☐  Search across all stored documents by content or name

- ☐  Share a document via a simple link

2.4  Team & Multi-User

- ☐  User accounts with email and password login

- ☐  Team workspaces — one account for your whole office

- ☐  Permission levels: Can view / Can edit / Admin

- ☐  Share documents with teammates

- ☐  Activity feed: see who opened and edited what

2.5  API for Developers

- ☐  REST API for automating PDF operations

- ☐  API key management

- ☐  Webhook support

- ☐  API documentation with plain-English examples

# PHASE 3 — Enterprise & Monetization

Goal: Features large companies pay serious money for. Approximately 7–9 sessions.

3.1  Enterprise Authentication

- ☐  SSO — Single Sign-On (companies log in with their existing company account)

- ☐  LDAP / Active Directory integration

- ☐  Two-factor authentication

3.2  Compliance & Audit

- ☐  Full audit log — every action recorded with time and user

- ☐  Data retention policies

- ☐  Export audit log as spreadsheet

3.3  Legal-Grade Signing

- ☐  Certificate-based digital signatures

- ☐  Signature request workflow — send to others for their signature

- ☐  Signature audit trail — proof of who signed and when

- ☐  eSign Act compliance

3.4  Monetization Infrastructure

- ☐  License key system — enterprise features unlock with a key

- ☐  Stripe payment integration — automated checkout

- ☐  Automated license key delivery by email after payment

- ☐  Hosted cloud tier — for users who do not want to self-host

- ☐  White-label option — companies put their own logo on it

3.5  Launch Checklist

- ☐  KindPDF landing page — beautiful, simple, focused on ease of use

- ☐  Documentation site — written for regular people, not just developers

- ☐  Product Hunt launch day

- ☐  Post to Reddit: r/selfhosted, r/opensource, r/PKMS

- ☐  Hacker News: Show HN post

- ☐  Reach out to senior-focused tech bloggers and YouTubers

- ☐  First paying customer celebration

# Pricing Tiers Reference

| Tier | Who It Is For | Price | Key Features |
| --- | --- | --- | --- |
| Community | Individuals, hobbyists | Free | All Phase 1 features — self-host yourself |
| Pro | Small businesses | 9/year | Document storage, team accounts, priority support |
| Business | Mid-size companies | 99/year | SSO, audit logs, API access |
| Enterprise | Large organizations | Custom / 0K+/yr | SLA, custom contract, security review |
| Hosted Cloud | Anyone — no tech needed | 9/month | We host it — nothing to install |

# Estimated Build Costs

| Phase | Sessions | Token Estimate | Cost at Sonnet 4.6 rates |
| --- | --- | --- | --- |
| Phase 0 — Setup | 1–2 | ~100–200K | ~–4 |
| Phase 1 — MVP | 14–18 | ~1.7–3M | ~0–55 |
| Phase 2 — Features | 12–14 | ~1.4–2.5M | ~5–45 |
| Phase 3 — Enterprise | 7–9 | ~950K–1.55M | ~7–28 |
| TOTAL | 35–44 | ~4.15–7.25M | ~4–132 |